Vie

Project Charter

- Contributors

- Project Lead: Asher Wheatle, Dean Chou

- Expected Primary Contributors: Asher Wheatle, Dean Chou, Bakari Kerr, Krish S,

- Expected Secondary Contributors: @sauucy on discord

- Delegation: Short description of the roles of the contributors and their ownership. How will sub-teams be organized? How will areas of the project be divided and allocated to different people?

  - Research SOTA: Raul Valle

  - Data Engineering (setting up SAM v3 on hipergator and transmitting data to it): Asher Wheatle, dean

  - Machine Learning Design (research model and coding the model): Bakari Kerr, Taher,

  - Deployable Demo (i.e. Website or Physical System): Raul Valle, Taher, Bakari Kerr, Asher?

- Definition

- Research question: Can we create a real time system that perceives the dynamic entities in a scene?

- Claim: We can create a real time machine learning system that perceives dynamic and static objects in a scene

- Novelty: We implement human cognitive perception to emulate human eyesight. (combine Meta glasses down-the-line).

- Target venue: IEEE/CVF Conference on Computer Vision and Pattern Recognition

- Expected artifacts: Paper, code repository, working demo

- Funding use: Funds will be used to publish the research publication?

  - Decent quality camera/webcam

- Timeline

- Weekly meeting time: 6 PM on Fridays

- Paper draft date: 4/27/2026

- Primary milestones (3 - 5, expand as needed)

| Milestone Description | Date |
| --- | --- |
| - Implemented SAM v3 on Toy Dataset & Find Larger Datasets | 31/01/2026 |
| - Create Annotations & Initial Model Design | 16/03/2026 |
| - Trained Model & Demo | 19/04/2026 |